✈️ Test Plan – One Way Flight Booking Module

1. 📌 Project Overview

This test plan defines the testing strategy for the One Way Flight Booking functionality of a travel booking application. The purpose is to ensure that users can successfully search, select, and book flights with correct input validation and system behavior.

2. 🎯 Objective

- Verify flight search functionality with valid inputs

- Validate error handling for invalid or missing inputs

- Ensure correct display of available flights

- Validate booking workflow

- Check UI consistency and usability

3. 📦 Scope

✅ In Scope

- Source and Destination selection

- Departure date selection

- Passenger selection (Adults, Children, Infants)

- Flight search functionality

- Flight selection from results

- Basic booking flow (till confirmation page)

❌ Out of Scope

- Payment gateway testing

- Backend/database validation

- Refund and cancellation flow

- User account/profile management

4. 🧪 Testing Types

- Functional Testing

- Negative Testing

- UI Testing

- Boundary Value Analysis

- Usability Testing

5. 🛠️ Test Environment

- Browser: Chrome, Edge, Firefox

- OS: Windows

- Device: Desktop/Laptop

- Internet: Stable connection

6. 🧾 Test Data

| Scenario | Source | Destination | Date | Passengers |
| --- | --- | --- | --- | --- |
| Valid Search | Mumbai | Delhi | Future Date | 1 Adult |
| Same Source & Destination | Mumbai | Mumbai | Future Date | 1 Adult |
| Past Date | Mumbai | Delhi | Past Date | 1 Adult |
| Empty Fields | — | — | — | — |

7. 🔍 Test Scenarios

- Verify search with valid source, destination, and date

- Verify error when source and destination are same

- Verify error for past date selection

- Verify behavior with empty fields

- Verify passenger selection limits

- Verify flight results display correctly

- Verify sorting/filter options (if available)

- Verify flight selection functionality

- Verify booking flow navigation

- Verify UI alignment and responsiveness

8. 📋 Entry Criteria

- Application is accessible

- Test environment is ready

- Required test data is available

9. ✅ Exit Criteria

- All test cases executed

- Critical defects resolved

- Test summary prepared

10. 🐞 Defect Reporting

Defects will include:

- Defect ID

- Description

- Steps to reproduce

- Expected Result

- Actual Result

- Severity & Priority

11. ⚠️ Risks & Assumptions

Risks:

- Network issues affecting search results

- Dependency on third-party flight data

Assumptions:

- Valid routes and data are available

- Application behaves as expected under normal conditions

12. 📊 Deliverables

- Test Plan Document

- Test Cases

- Bug Reports

- Test Summary Report